## Slide 1: Housing Recovery Presentation to Community and Public Health Advisory Committee 29 April 2014

## Slide 2: Today’s presentation
Provide an overview of pre-and post earthquake
Will look at the major housing issues now for greater Christchurch
Outline CERA and MBIE’s roles and agency responses
Discuss what else could be done

## Slide 3: Housing Overview - Christchurch
In Greater Christchurch prior to the earthquakes:
About 190,000 dwellings in greater Christchurch
Around one-third in the rental market
60% of new tenancies rented for less than $300 a week
Social housing numbers – 2600 CCC and 6000 HNZC plus several hundred NGO
Notes: These next ## slides look at the housing situation in both greater Christchurch and nationally.
First a brief look at ChCh housing situation pre-earthquake.

## Slide 4: Housing Overview - Christchurch (2)
Housing situation after the earthquakes:
Damage to about 90% of dwellings; and a total loss of 12,000 houses (red zoned + other uninhabitable)
Less than 25% of new tenancies are rented for less than $300 a week
CCC stock reduced by 400 to 2200 (red zoned, damaged); HNZC stock reduced 500 to 5500 (red zoned, damaged)
Notes: Less rental stock available on market - the number of bonds lodged has fallen 20% to the lowest level since 1998

## Slide 5: Agency Roles
CERA – earthquake-related housing issues: repair and rebuild of damaged homes; recovery plans
MBIE – national overview on housing affordability and quality, and building system improvements
Joint CERA-MBIE Housing Recovery Programme
CDHB – keep abreast of issues and identify local solutions
Other agencies have key roles – e.g. local government and planning

## Slide 6: Three major housing issues
Following slides will look at three major housing issues in greater Christchurch:
Rental affordability and availability
Housing availability for most vulnerable
Damaged houses/quality

## Slide 7: Issue One: Rental affordability and availability
Issue: rising rents and less availability increases stress, housing-related poverty, overcrowding and homelessness
Evidence:
  average rents have increased by 44% since the earthquakes
  number of new bonds lodged has dropped to lowest level since 1998;
  CERA’s Community Well-Being survey results shows housing stress is an issue

## Slide 8: Rental affordability and availability (2)
Agency responses:
  Temporary villages (124 houses over 4 villages); Temporary Accommodation Assistance – 937 households at present
  $75 million new housing fund
  Awatea development – 275 houses, potential development of 350 Colombo and 36 Welles Sts, other projects
  Land Use Recovery Plan – easier for affordable housing developments
Forecast: rental affordability will worsen this year, plateau and start to improve 2015/16 onwards, market stability by 2019

## Slide 9: Christchurch rents forecast
By early 2015, rents will be on par with Auckland’s:
Notes: Less rental stock available on market - the number of bonds lodged has fallen 20% to the lowest level since 1998

## Slide 10: Issue Two: Housing for most vulnerable
Issue: less social housing and low cost private rental housing available. Increased stress, housing-related poverty, overcrowding , homelessness.
Evidence:
  Loss of stock: at least 250 rooms in private inner city boarding houses lost, reduced stock for HNZC and CCC.
  Increased demand: HNZC wait list is now close to 500 for people in A priority (urgent, serious need) and B priority (serious need). CCC wait list in mid-200s.

## Slide 11: Housing for most vulnerable (2)
Agency responses:
  HNZC – building 700 new state houses by December 2015. Bringing 300 damaged houses back into use by December 2014.
  CCC – will repair or replace lost stock by June 2016
  MBIE – funding for NGO social housing providers increased – with 126 dwellings funded
  MSD – now doing needs assessment for state housing
Forecast: will get worse before gets better – expect HNZC wait list to increase in short-term. By December 2015 HNZC wait list should have reduced to pre-earthquake levels

## Slide 12: Damaged land and houses/quality
Issue: people living in damaged houses and facing their 4th winter; damaged land leading to flooding; health impacts from living in damaged housing and with damaged land
Evidence:
  rate of repairs/rebuilds reported by insurers and EQC is slowing;
  people identified through the Let’s Find and Fix campaign;
  complaints about insurance settlement process received via the Residential Advisory Service

## Slide 13: Damaged houses/quality (2)
Agency responses
  CERA – Residential Advisory Service, Winter Make it Right, supporting Find and Fix, working with insurers on roadblocks
  HNZC – repairing 5000 houses by December 2015. Will take opportunity to undertake other improvements at same time.
  MBIE, CERA supporting Build Back Smarter pilot
  MBIE – technical guidance for repairs
  CCC – lead on flooding
Forecast:
  EQC completion date end 2014, private insurers 2016/17
  May be issues with quality of some repairs, however overall housing stock quality should improve
  Land issues will take time to resolve

## Slide 14: Discussion and Questions
What issues are concerning you most about housing in greater Christchurch?
What other actions could Government or local government undertake?